|  |  |
| --- | --- |
| **MEETING PARTICIPANTS** | |
| **CORE TEAM** | Noah Rieth  Molly Meadows |
| **OTHERS** |  |
| **MEETING LOGISTICS** | Agenda: See below  Presentation: PPTX file, Meeting conducted: Zoom videoconference |
| **MEETING CONTENT** | Links to meeting : [Concept Design Review.pptx](https://vandalsuidaho-my.sharepoint.com/:p:/r/personal/mead9103_vandals_uidaho_edu/Documents/Concept%20Design%20Review.pptx?d=w9d2b55d87db74b4a887c3400b519e8db&csf=1&web=1&e=TUqNiV) Design Validation Plan, Schedule |

|  |
| --- |
| **MEETING SUMMARY** |
| **Agenda**  **OLD Business**   1. Progress on individual libraries (BlasePose, OpenPose, etc.)   **NEW Business**   1. Update Design Validation 2. Update Schedule 3. Tentative Plan for Concept Design Review (Day, Room, etc) (November 3rd?) 4. Complete outline for presentation    1. Who is speaking    2. What is our plan and other things we thought of that didn’t work    3. What are some risks and how would we mitigate them moving forward |
| **Notes**  **Old Business**   1. OpenPose has a lot of difficulty in scaling with videos (want to further discuss how this will affect our project and if it’s a good choice) 2. VideoPose3D and PoseFormerV2 may not be the best option for this project because access still has not been granted for the models we need to use it, and we do not have a timeline of when we will have access.   **New Business**   1. We discussed the need to update both the schedule and the design validation plan to ensure that we are completing the project with the design plan that our client would like us to try 2. Discussed what the design concept review would look like in detail for those who could not attend the lecture 3. Molly will try to get OpenPose working on her machine since the other libraries won’t work and Noah has detailed instructions on how to do so in the Git 4. Decided to try to be finished with the shared presentation by Thursday October 26th so that we can receive feedback from Bolden and Vakanski before the presentation    1. We plan to have the presentation the second week of November    2. Potential Idea: ISUB 327 On Wednesday November 8th at 4pm?    3. Maybe have a demo of motion GPT? |
| **Action Items:**   * Update Design Validation and Schedule * Fill out the presentation * Follow instructions to gain access to the GPU server * Upload all files to Dr. Vakanski’s oneDrive |
|  |